HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

# THIRUVANANTHAPURAM - 695017

Email: materialsaft@lifecarehll.com, Website: www.lifecarehll.com

PH:  +91 471 2442641, 2445930

FAX: +91 471 2445935

### INVITATION FOR BID

# FOR

SUPPLY, TESTING, VALIDATION AND COMMISSIONING OF

NITROGEN GENRATOR SYSTEM

AT

AKKULAM FACTORY

THIRUVANANTHAPURAM – 695 017

HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

THIRUVANANTHAPURAM-695017

INVITATION FOR BIDS (IFB)

IFB NO- HLL/AFT/PUR/ENG/NG/2016-17  dtd 	22/12/2016

HLL Lifecare Limited, Akkulam Factory invites Sealed and superscribed Bids in TWO Bids (Technical & Commercial) are invited from experienced manufacture(s) / Authorized Agent(s) for the Supply, Testing, Validation and Commissioning of Nitrogen Generator  at HLL Lifecare Ltd, Akkulam Plant.

| Name of the Item | Quantity | Date & Time of receipt of bids | EMD Amount in Rs |
| --- | --- | --- | --- |
| Supply, Testing, Validation and Commissioning of Nitrogen Generator System | 1 No. | 30/12/2016 At 2.00 PM | Rs.50,000/- |

A complete set of bid documents can be had from the Office of the Jt.General Manager (Materials), HLL Lifecare Limited, Akkulam Factory, Thiruvananthapuram – 695 017, Kerala during office hours on any working day on submission of written application.

The detailed Tender Notice and tender documents can also be downloaded from our website www.lifecarehll.com. Amendments if any to this tender notice will be published only in HLL website.

Last date and time for receipt of bids is 30/12/2016.

JOINT GENERAL MANAGER (MATERIALS)

HLL LIFECARE LIMITED

AKKULAM  FACTORY,

SREEKARIYAM  P.O.

THIRUVANANTHAPURAM

# Ph No: +91 471 2445930

# Fax No: +91 471 2445935

# Email: materialsaft@lifecarehll.com

# HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

THIRUVANANTHAPURAM-695017

###### CONTENTS OF BIDDING DOCUMENTS

| Sl No | Schedule | Description | Page No |
| --- | --- | --- | --- |
| 1. |  | TECHNICAL BID | 4 |
| 2. | Schedule - A | INSTRUCTION TO BIDDERS | 5 - 8 |
| 3. | Schedule - B | GENERAL CONDITION TO CONTRACT (GCC) | 9 - 11 |
| 4. | Schedule - C | TECHNICAL SPECIFICATION | 13 - 18 |
| 5. | Schedule - D | PRE-QUALIFICATION REQUIREMENT | 19 - 20 |
| 7. | Schedule - E | APPLICATION FOR PREQUALIFICATION | 21 - 22 |
| 8. | Schedule - F | EXPERIENCE (WORKS EXECUTED) | 23 |
| 9 | Schedule - G | ON GOING PROJECTS | 24 |
| 10 | Schedule - H | ACCEPTANCE FORM | 25 |
| 11 | Schedule - I | CERTIFICATE | 26 |
| 12 |  | PRICE BID | 27 |
| 13 | Schedule - J | PRICE BID FORMAT (SUPPLY) | 28 |
| 14 | Schedule - K | PRICE BID FORMAT (SERVICE) | 29 |

HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

# THIRUVANANTHAPURAM-695017

Email: materialsaft@lifecarehll.com

Website: www.lifecarehll.com

PH:  +91 471 2442641, 2445930

FAX: +91 471 2445935

TECHNICAL BID

# FOR

SUPPLY, TESTING, VALIDATION AND COMMISSIONING OF

NITROGEN GENERATOR SYETM

AT

AKKULAM FACTORY

THIRUVANANTHAPURAM – 695 017

Schedule – A

HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

THIRUVANANTHAPURAM-695017

HLL/AFT/PUR/ENGG/NG /2016-17		                  22/12/2016

##### I -  INSTRUCTIONS TO BIDDERS

- Quotation in a sealed cover with the respective Tender No. mentioned thereon, complete in all respect, addressed to the Jt. General Manager (Materials) HLL Lifecare Limited, Akkulam Factory, Trivandrum – 695017, Kerala, India should reach us on or before the due date and time mentioned in the Tender Notification.  HLL shall not be responsible for any delay.  Tender brought to the office after prescribed time will not be   accepted. HLL will not be responsible for any delay in transit of tenders sent by post.

- Bidders shall submit their bids in two parts (TECHNICAL BID and PRICE BID) as under.

- Technical bid, clearly matching our specifications, and also clause-by-clause compliance of Technical Bid evaluation criteria, specifications and commercial terms and conditions and EMD, in a separate sealed cover super scribing “Technical Bid” on the cover.

- Price bids, clearly marking, showing only item wise rates and total prices in  sealed covers super scribing “Price Bid” on the.

- The Technical Bid and Price Bid shall be put in a sealed main cover.

- The scheduled date for issue, receipt and opening of bids is as follows.

a) Date of issue of tender document      	- 22/12/2016 onwards.

b) Last date and time for receipt of bids	-   30/12/2016 at 14.00 Hrs

c) Date and time of opening of bids     	-  30/12/2016 at 15.30 Hrs

d) The bid documents will be available up to 15.00 Hrs. on the previous working day of the opening of the bids.

- The completed and sealed bid documents and all schedules should be submitted to Jt. General Manager (Materials), HLL Lifecare Limited, Akkulam, Sreekariam, P.O. Thiruvananthapuram, Kerala - 695 017 in the above address along with the EMD. Bids received after due date and time will be rejected. Any bid not accompanied by EMD will not be considered.

- In the event of the date mentioned above being declared subsequently as holiday for the purchaser’s office, the due date for submission and opening of bids will be the next working day at the same venue and time.

- The Purchaser may, at its discretion, extend the date & time for the submission of bids by amending the bid documents in which case, all rights & obligations of the Purchaser & bidders shall the subject to the extended date & time.

- Bids received after the deadline for submission shall not be considered.

- Earnest Money

  - Each bid must be accompanied by E.M.D.

  - The EMD shall be in the form of Demand Draft from a nationalized/scheduled bank drawn in favour of HLL Lifecare Limited, Thiruvananthapuram payable at Thiruvananthapuram.

  - EMD of the unsuccessful bidders will be released within 30 days from the date of opening the price bid.

  - In the case of successful bidder, the Earnest Money will be returned after accepting the Purchase Order and submission of Demand Draft towards Security Deposit, which they will have to offer for the faithful execution of the contract.

  - The EMD may be forfeited;

    - if a Bidder withdraws its bid during the period of bid validity specified by the Bidder on the Bid Document; or

    - in case of the successful Bidder, if the Bidder fails:

  - to accept the Purchase Order by signing and return the copy.

  - to furnish security deposit.

  - does not accept the correction of his bid price pointed out by HLL

  - The EMD should be enclosed in a separate envelope and superscribed as “EMD” and to be attached in the main cover.

- Delivery Schedule:-

Entire System shall be supplied, Tested, Validated, Installed & Commissioned within 90 days from the date of Purchase Order / Letter Of Intent (LOI)

- Bids will be opened in the presence of Bidders representative(s) who choose to attend on the specified date and time, at the office of HLL at the address given in Clause ‘4  above.

- In the event of the date specified for bid receipt and opening being declared as a closed holiday for HLL’s office, the due date for submission of bids and opening of bids will be the following working day at the appointed times.

- The HLL may, at its discretion, extend this deadline for submission of bids by amending the Bid Documents or any other reasons, in which case all rights and obligations of the Owner and Bidders previously subject to the deadline will thereafter be subject to the deadline as extended.

- HLL will not be held responsible for the postal delay, if any, in the delivery of the bidding document or the non-receipt of the same. Bids sent by Telex/Fax/Telegraph will not be accepted.

- The company reserves the right to club or split the supply of items, change the qualifying criteria at their discretion and to reject or cancel the Invitation for bids without assigning any reason thereof.

- The Bidder is expected to examine all specifications, Instructions, General Conditions and Forms given in the Bidding documents.  Failure to furnish all information required in the Bidding documents or submission of a Bid not substantially responsive to the bidding documents in every respect will be at the Bidders risk and may result in rejection of the Bid.   Any clarification required will have to be obtained from our office.

- A Declaration as given in Schedule - H stating that ALL TERMS AND CONDITIONS of this Tender is acceptable should accompany the tender failing which the tender is likely to be summarily rejected.

- Those bidders who download the tender documents from our website should furnish the Name and address of the vendor, name of contact person, telephone & Fax numbers and Email details immediately by fax/Email.

- Any changes pertains to this tender shall be communicated only through our website www.lifecarehll.com.

Schedule – B

HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

THIRUVANANTHAPURAM-695017

GENERAL CONDITION TO CONTRACT (GCC)

- The Tender should be completed in all respects.  Incomplete tenders are liable to be rejected.

- Unsealed Tenders received are liable to be rejected and this will be at the sole risk of the Tenderer.

- The tender is liable to be suspended or cancelled at anytime at the discretion of the company without assigning any reason.

In the event of placing orders: -

  - In tenderer shall return one copy of order signed and sealed as a token of acceptance.

  - (i) In case of rejection, the equipment should be taken back and replaced at yours risk and cost within 7 days of intimation from HLL.

      - Equipment shall be returned back to you through the Transporter indicated by you.

  - The SUPPLIER/AUTHORISED DEALER shall supply strictly as per the order terms in respect of quality and specification.  HLL reserves the right not to receive the goods beyond the delivery date given in the order.

### PRICE

### The price quoted should be inclusive of Basic Price, all applicable taxes and duties including ED, VAT, Entry tax, Octroi & other levies, P&F charges, insurance, etc. The Supplier should pay entry taxes, as applicable and should be included in the offer.

The Price Schedule (Schedule I) shall be suitably filled as applicable. The quoted rate shall be valid for a period of One year from the date of opening of price bid. No price escalation and no change in terms and conditions will be allowed on any ground till the order is completely executed.

Loading of the item from suppliers site will be in the scope of tenderer. Unloading at the site of HLL will be borne by HLL.

### TAXES/DUTIES/LEVIES

The supplier shall specifically mention all Taxes/duties/levies in the Price Bid. All central, state, municipal taxes, duties and levies payable shall be shown by the bidder separately in the Bid.  The Purchaser will issue necessary ‘C’ Form, if required.

- ACCEPTANCE OF PURCHASE ORDER

The successful tenderer has to sign the duplicate copy of the Letter of Intent (LOI) / Purchase Order (PO) and return back within 15 days of receipt of LOI / PO, which will be considered as the confirmation of acceptance of LOI / PO.

- SECURITY DEPOSIT

Successful tenderer shall submit Security Deposit in Demand Draft for an amount of 5% of Purchase Order value within 15 days of acceptance of order. The Security Deposit shall be payable to the Purchaser as compensation for failure to complete its obligations under the contract. Security Deposit will be discharged within 30 days from the date of successful commissioning of the entire system.

### COMPLETION SCHEDULE

  - The item should be delivered, Tested, Validated and Commissioned within 90 days from the date of issuing the Letter of Intent / Purchase Order.

  - The following documents should accompany the consignment

        - Invoice in triplicate bearing Supply Order No.& date

        - Delivery Note/Challan

        - Packing List

        - LR No.

### WARRANTY PERIOD

The warranty against any possible manufacturing defects shall be given for a period of 12 months from the date of Testing, Validation & Commissioning of the entire system.

- LIQUIDATED DAMAGES FOR DELAY

The parties have to abide by delivery  schedule given in the supply order      strictly. Penalty for delay @ 0.5% value of the materials per week of delay subject to a maximum of 7.5% of the value of the supply order will be imposed, if equipment is accepted by the Company after the stipulated delivery period.

- FORCE MAJEURE

  - For purposes of this Clause “Force Majeure” means an event beyond the  control  of  the  Tenderer  and  not  involving  the  Tenderer’s  fault  or negligence and not foreseeable. Such events may include, but are not limited to, acts of the HLL either in its sovereign or contractual capacity, as or revolutions, fires,  floods,  epidemics,  quarantine  restrictions and freight embargoes.

  - If a Force Majeure situation arises, the Tenderer shall promptly notify in writing of such conditions and the cause thereof. Unless otherwise directed by the Purchaser in writing, the Tenderer shall  continue to perform its obligations under the Contract as far as is reasonably practical, and shall seek all reasonable alternative means for performance not prevented by the force majeure event.

- TERMINATION FOR INSOLVENCY

The Purchaser may at any time terminate the Contract by giving written  notice to the Tenderer, if the Tenderer becomes bankrupt or otherwise insolvent. In this event, termination will be without compensation to the  Tenderer, provided that such termination will not prejudice or affect any right of action or remedy which has accrued or will accrue thereafter to the Purchaser.

- PAYMENT TERMS :-

- SUPPLY

  - 30% advance payment shall be released against BG (Bank Guarantee) from a scheduled bank valid for a period of One year or till the completion of Supply of entire system at HLL site and certified  by HLL Officials whichever is earlier.

  - 40% of the payment shall be released within 30 days, against receipt of goods at HLL site and certified  by HLL Officials.

  - 20% of the payment shall be released after Installation, Commissioning and acceptance of the system by HLL Officials

  - Balance 10% will be retained as Retention Money which shall be released only after one year from the date of commissioning or against a Performance Bank Guarantee from a scheduled bank for an amount equivalent to 10% value of supply part, valid for a period of one year (warranty period) from the date of the issue of final machine commissioning and acceptance certificate issued by HLL.

B.  SERVICE

- 100% of work order against successful Commissioing

- All Taxes shall be specifically mentioned in the Price Schedule.

- Statutory deductions such as PF (25.605% on Labour Statement), ESI (6.5% 0n Labour Rate) will be deducted.

- Income Tax of 2% on Contract Amount will be deducted from total amount. In case PAN is not submitted, deduction will be at 20%.

- Tenderer shall have necessary registration under KVAT for Work Contract Tax. Work Contract Tax applicable, if necessary will be deducted from the amount payable against the order as per rule.

- RESOLUTION OF DISPUTES

The jurisdiction of any disputed, suits and proceedings arising out of this Tender shall be only in the court of Thiruvananthapuram.

Schedule – C

HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

THIRUVANANTHAPURAM-695017

### TECHNICAL SPECIFICATION

  - SCOPE OF WORK

Scope of work includes design, supply, testing, validating and commissioning of 1 no of Nitrogen Generator. Capacity of Nitrogen generator shall be 9 M3 /Hr at 99.995% – 99.996% purity of Nitrogen. Nitrogen Generator system includes 1 no of Nitrogen Generator with rated capacity, Inlet Air Filter, 1 no of 500 Ltrs Receiver for Buffer Storage of Nitrogen, 1 no of 3000 Ltrs Receiver for as Nitrogen  Storage and necessary Accessories. Parameters of the Nitrogen Gas to be produced from the Nitrogen Generator shall be as follows.

Parameters of Nitrogen Gas

Rated Capacity			: 9 M3 /Hr

Rated Nitrogen Output Pressure	: 5 Bar (g)

Dew Point of Nitrogen 		:  - 40 degree C

Type of Nitrogen Generator		: Pressure Swing Adsorption

Purity of Output Nitrogen gas	: 99.995 % - 99.996 %

  - NITROGEN GENERATOR

Nitrogen Generator should be vertical, fully   automatically, Pressure Swing Adsorption type. The design shall be Modular construction with expandable option, energy efficient, more compact and lightweight & should be easily accessible both from inside as well as outside for inspection and maintenance.  Material of construction of vessels shall be of extruded aluminium.  All accessories shall be mounted on a single base frame. The nitrogen generator shall be designed and constructed to generate nitrogen at efficiency of output.  The nitrogen generation has off -Gas-By-Pass facility for automatically vents off out-of specification gas. Output purity of nitrogen shall be demonstrated as per standard and comply with US FDA, EIGA.

The Nitrogen Generator shall be Pressure swing adsorption type (PSA) technology with columns of carbon molecular sieve (CMS) to separate Oxygen and other waste gases are selectively adsorbed under pressure. Pairs of extruded aluminium columns shall be filled CMS. Pre-treated compressed air shall be entered the bottom of the ‘online’ column and flows up through the CMS. Oxygen and other trace gases will be preferentially adsorbed by the CMS, allowing nitrogen to pass through. After a pre-	set, when the on-line bed is saturated with absorbed gases, system shall be automatically be switched to regenerative mode, while the second previously regenerated bed shall be come in to on-line. System shall be switched automatically to ensure continuous flow of Nitrogen. Two equalizing valves (one each top and bottom connecting columns A and B) plus two back-fill valves (one between column A and buffer tank and one between column B and buffer tank) shall be provided. Oxygen Analyzer shall be installed in the system for monitoring the purity of Nitrogen.

  - AIR RECEIVER FOR BUFFER (500 LTRS)

Air Receiver shall be Vertical position with suitable mounting arrangement, appropriate vent, drain, inspection and process connection to be provided. Automatic drain with trap shall be installed at lowest position of the vessel. Non Return Valve shall be provided in the inlet of buffer tank. Design and construction in accordance with ASME Standard and shall be identification plate indicating conformance with this code.  Material of construction shall be carbon steel with exterior primer and paint coating and suitable interior corrosion resistant coating. Technical specification of the receiver is given below.

Capacity	: 500 Ltrs

Pressure 	: 15 Kg/cm2

Medium 	: Compressed Air (Nitrogen)

Type 		: Vertical

  - AIR RECEIVER FOR NITROGEN (3000 LTRS)

Air Receiver shall be Vertical position with suitable mounting arrangement, appropriate vent, drain, inspection and process connection to be provided. Automatic drain with trap shall be installed at lowest position of the vessel. Design and construction in accordance with ASME Standard and shall be identification plate indicating conformance with this code.  Material of construction shall be carbon steel with exterior primer and paint coating and suitable interior corrosion resistant coating. Technical specification of the receiver is given below.

Capacity	: 3000 Ltrs

Pressure 	: 15 Kg/cm2

Medium 	: Compressed Air (Nitrogen)

Type 		: Vertical

  - FILTERS

Oil Vapour Removal and Dry Particulate Filters of 0.1 microns shall be provided in the inlet of Nitrogen Generator. Dry Particulate Filter of 0.2 microns, sterile grade shall also be provided between Nitrogen Generator and Nitrogen Storage Buffer Tank (Receiver).

  - CONTROLS & INSTRUMENTATION

Following features shall be made available in the system.

- System shall have in built control panel. Indication lamps shall be provided for the status of the system such as ON, OFF and TRIP.

- Purity of the nitrogen being generated shall be continuously be displayed in terms of Oxygen percentage / ppm in the MMI.

- Economy / Stand-by mode shall be available in the system for better energy conservation. System shall switch over this mode once the storage tank is fully filled with nitrogen gas.

- Provision shall be provided in MMI for entering the required purity parameters in the system.

- Communication Port (Modbus) shall be provided for connectivity of the system.

- Control shall be provided in the system for correct set pressure in order to avoid  overflowing a nitrogen generator which can cause irreversible damage to the CMS and affect its  ability to recover gas purity.

- Remote management feature shall be provided to operate & Control the system from remote location.

  - ACCESSORIES

- Pressure Regulator

Pressure Regulators shall be provided at the outlet to match system requirements and ensures that process is protected against over pressure.

- Pressure Gauges

Pressure Gauges, Dial type shall be provided not less than 50 mm dia. It shall be duly calibrated before installation. Pressure gauges shall be provided at the following locations.

- Inlet of Air Line

- Outlet of Nitrogen Line

- Outlets of both columns .

- Flow meters

Flow meters, Dial / Digital reading, industrial type of appropriate range shall be provided at the inlet of Air Line and Out of Nitrogen line.

- Validation Port

Validation Port shall be provided for taking out the nitrogen being generated in the system for purity testing purpose

- BATTERY LIMIT

Following are the battery limits and scope of HLL in the successful installation, testing, validating and commissioning of the system.

- Air Line at the Inlet of Inlet Filter.

- All Interconnecting piping, for which supplier shall intimate the size of piping required for the work.

- Civil Foundation for the system. Supplier shall submit the drawing of the system to HLL for the same.

- Electrical Connection for the system, for which supplier shall submit the electrical drawings and power requirement for the system.

- Installation of the system, for which supplier shall depute supervisors for the same.

- Testing & Validation of the Nitrogen being generated in the system with Third Party. HLL shall fix the Third party for the same.

- SAFETY

The Machine should be environmental friendly, protected with necessary safety covers, Safety switches, Emergency switches, Warning Alarms, etc.

## UTILITY

Power		:-  230 V, 50 Hz, Single Phase / 415 V, 50 Hz, Three Phase AC

Air		:-  6 - 7 Kg/Cm2

- SUPPLY, VALIDATION, COMMISSIONING & TRAINING

# Supplier shall under take supply, testing, validation & commissioning. HLL shall fix the validation protocol & procedures for Installation Qualification (IQ), Operation Qualification (OQ) & Performance Qualification (PQ). Testing & Validation of the nitrogen being generated in the system will done through Third Party. HLL shall fix the Third party for the same.

- TESTING & CALIBRATION CERTIFICATES

Testing of Pressure Vessels such as Receivers and initial Calibration of instruments such as Pressure gauges to be covered by the supplier and certificate are also to be produced.

- CRITERIA FOR PERFORMANCE QUALIFICATION

HLL shall conduct IQ, OQ and PQ once the machine reaches at HLL. IQ, OQ and PQ shall be carried out as per the protocol fixed by HLL. HLL shall accept the machine after successful performance of IQ, OQ and PQ.

Operational Qualification: Operational Qualification shall be conducted by the supplier during the commissioning of the system to ascertain whether the system can attain the functional guarantees specified in the technical specification.

Performance Qualification: The performance test shall occur in respect of the system when the Operation Qualification has been successfully completed and the functional performances are met.

- TRAINING

Supplier shall impart training to the employees of HLL with respect to operation & maintenance after successful commissioning of the system. Training shall be at free of cost.

- WARRANTY (DEFECT LIABILITY PERIOD)

Minimum 12 months from the date of successful Commissioning and acceptance of the system at HLL site and it should cover all the manufacturing defects, spare parts, worn out parts, Electrical & Electronic Equipments/ Components and Service charges, etc. all free of cost during this period.

- OPERATION MANUAL, MAINTENANCE MANUAL & DRAWINGS

Three copies of Operation Manual comprising GA Drawing, P&I, PLC Ladder Diagram and Control Wiring Drawing shall be supplied after successful commissioning of the System.

- CRITICAL SPARES

Minimum set of spare parts should be provided for each accessories. List of all critical spares and rate for these shall be submitted along with the quotation. The rate of spares shall be fixed for a period of minimum 3 years.

- BROUGHT OUT ITEMS

Brought out items should be as per relevant Indian standards approved certifications. Detailed Specification, Model No, Vendors Name, etc of these items shall be included in the Operational / Maintenance Manual.

- DELIVERY SCHEDULE

Entire System shall be supplied, Tested, Installed & Commissioned within 90 days from the date of Purchase Order / Letter Of Intent (LOI)

- PRICE BID

Rate should be quoted separately for supply and service like integration, Testing and Commissioning of System as per price schedule. Bill of materials should be provided separately in support to the supply.

Schedule – D

HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

THIRUVANANTHAPURAM-695017

PREQUALIFICATION REQUIREMENTS

- The tenderer should have minimum 3 years experience in the relevant field.

- The tenderer should have completed at least two purchase orders similar in nature in single contracts / in the same name and style as prime supplier/manufacturer) costing not less than Rs.10 lakh during the last 5 years. For the purpose of this clause.

- ‘Similar work’ shall mean preferably the supply, testing, validation and commissioning of nitrogen generator. Cost of supply shall mean the cost of work order executed. Certificate of satisfactory completion of work obtained from an officer not below the rank of an executive engineer in the case of Government departments or from an officer of equivalent position in the case of other organization shall be produced.  The certificate will clearly indicate the name of item supplied, period during which completed (giving date of commencement and date of completion of cost of supply).  The certificate should bear the name, signature and seal of the officer.  In the absence of such a certificate the tender may not be considered.

- Average annual financial turn over of the bidder during the last 3 years, ending 31st March of the previous financial year, should be furnished.

- The tenderer should submit Earnest Money Deposit in the manner specified along with the tender document.

- Power of Attorney in case an authorized representative has signed the tender.

- Tenderer shall be original manufacturer of the system or an authorized dealer. If the tenderer is an authorized dealer, valid dealership certificate issued by the manufacturer shall be produced.

- The duly signed acceptance form conforming that All terms & conditions, technical specifications, drawings & volume of supply are understood by the bidder. Certificate that bid is in total conformity with the specifications and terms and conditions mentioned in the bid document and certificate on period of validity (sheet enclosed)

- Even though the bidder meet the above qualifying criteria, they are subject to be disqualified if they have

- Record of poor performance such as rejection of supply, delay in delivery date stipulated, litigation history, or financial failures etc…

SCHEDULE – E

HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

THIRUVANANTHAPURAM-695017

APPLICATION FOR PREQUALIFICATION

NAME OF WORK :SUPPLY, TESTING,VALIDATION AND COMMISSIONING OF NITROGEN GENERATOR

- A.  Name of Firm/Company				:

- Postal address  	          	         			:

- Telephone No						:

  - FAX                                                	:

  - E-Mail                                            	:

- Year of commencement of Contract/

Year of establishment of firm/Company  		 :

- In the case of Firm

- Whether proprietary of partnership firm		:

- Name of Managing partner           	         		:

- Name of other partners                           		:

Note: Attested copy of partnership deed to be enclosed

- In the case of Company

- Whether Private Limited or Public Limited Company :                                      :

- Name of Managing Director                   		 :

- Name of other Directors                         		 :

Note: Attested copy of Company Registration deed to be enclosed.

- No. of major supplies of similar item supplied successfully in India, specify.  Enclose two completion certificates from the client certified that the similar item supplied successfully.  The client list shall be enclosed.

Note: Details to be furnished in SCHEDULE –F & G

- Has the Supplier/Firm/Company ever been black listed by the Govt/or the registering authority.

if so, give the period and details.

- Average annual financial turn over of the bidder during the last 3 years, ending 31st March of the previous financial year.

- 2012-2013: Rs

- 2013-2014: Rs

- 2014-2015: Rs

- Acceptance Form in SCHEDULE – H

- ERTIFICATE as per SCHEDULE - I

I/We hereby certify that the details given in the application form is correct to the best of my/our knowledge.  I /We have no objection in contacting any of our clients for reference.

Signature:

Place:

Date:                   		Name and address of the bidder with seal:

SCHEDULE - F

HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

THIRUVANANTHAPURAM-695017

| DETAILS OF MAJOR WORK ORDER SUCCESSFULLY EXECUTED BY THE TENDERER AS PRIME CONTRACTOR DURING THE LAST 3 YEARS |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl. No. | Name of Client with full address, telephone numbers and nature of item supplied | ## Details of item supplied | Value of items supplied (in lakhs) | Period of Completion with dates (in months) |

#### SIGNATURE OF BIDDER WITH SEAL

SCHEDULE - G

HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

THIRUVANANTHAPURAM-695017

| DETAILS OF ONGOING WORK ORDERS OF SIMILAR NATURE |  |  |  |
| --- | --- | --- | --- |
| Sl. No. | Name of Client with full address, telephone numbers and nature of item | ## Description of work | Value of purchase order (in lakhs) |

SIGNATURE OF BIDDER WITH SEAL

SCHEDULE – H

HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

THIRUVANANTHAPURAM-695017

###### ACCEPTANCE FORM

(To be submitted in the letter pad of the firm indicating full name and address, telephone & fax numbers etc.)

From

To

Jt.General Manager (Materials)

HLL Lifecare Limited

(A Government of India Enterprise),

AKKULAM FACTORY, Sreekariam, Thiruvananthapuram – 695017,

Ph: (++91 471) 2442641, 2442642, 2445930

E-mail: materialsaft@lifecarehll.com

Dear Sir,

I / We, hereby offer to supply as detailed in schedule hereto or such portion thereof as you may specify in the acceptance of Bid at the price given in the price bid and agree to hold this offer open for 90 days from the date of bid opening prescribed by the Purchaser. I/We have understood the terms and conditions mentioned in the invitation for bid and Conditions of Contract furnished by you and have thoroughly examined the specifications quoted in the bid document hereto and are fully aware of the nature of the scope of supply of item required and my/our offer is to comply strictly in accordance with the requirement and the terms and conditions mentioned in the tender.

The following pages have been added to and form part of this bid.

Yours faithfully,

#### SIGNATURE OF THE BIDDER WITH SEAL

SCHEDULE - I

HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

THIRUVANANTHAPURAM-695017

CERTIFICATE

I / we hereby certify that the information given with this bidding document is correct. If, at any stage, it is found to be incorrect, I / we understand that the contract will be liable to be terminated and action could be taken against me/us by the Company for damages.

#### SIGNATURE (S) OF BIDDER WITH SEAL

(To be submitted in the letter pad of the firm indicating full name and address, telephone & fax numbers etc.)

HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

# THIRUVANANTHAPURAM-695017

Email: materialsaft@lifecarehll.com

Website: www.lifecarehll.com

PH:  +91 471 2442641, 2445930

FAX: +91 471 2445935

### INVITATION FOR BID

(PRICE BID)

# FOR

SUPPLY, TESTING, VALIDATION AND COMMISSIONING OF NITROGEN GENERATOR SYSTEM

AT

AKKULAM FACTORY

THIRUVANANTHAPURAM – 695 017

SCHEDULE - J

HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

THIRUVANANTHAPURAM-695017

PRICE BID SCHEDULE (FOR SUPPLY)

| SL NO | ITEM DESCRIPTION | QUANTITY | UNIT RATE | AMOUNT (RS.) |
| --- | --- | --- | --- | --- |
| i. | BASIC PRICE |  |  |  |
| i.a | NITROGEN GENERATOR |  |  |  |
| i.b | BUFFER TANK (500 LTS) |  |  |  |
| i.c | STORAGE TANK (3000 LTS) |  |  |  |
| i.d | FILTERS |  |  |  |
| i.e | FLOW METERS |  |  |  |
| i.f | PRESSURE REGULATORS |  |  |  |
| i.g | OTHER IF ANY |  |  |  |
| i.h | OTHER IF ANY |  |  |  |
| i.j | SUB TOTAL (a+b+c+d+e+f+g+h) |  |  |  |
| ii | EXCISE DUTY |  |  |  |
| iii. | TAXES (CST/VAT TO BE SPECIFIED) |  |  |  |
| iv. | PACKAGING & FORWARDING |  |  |  |
| v. | FREIGHT CHARGES |  |  |  |
| vi | INSURANCE |  |  |  |
| vii | OTHERS IF ANY |  |  |  |
| viii | OTHERS IF ANY |  |  |  |
|  | TOTAL |  |  |  |

VALIDITY:    ONE YEAR

PLACE:                                	          NAME AND SIGNATURE OF THE TENDERER

DATE :                                                             	       (WITH OFFICE SEAL)

SCHEDULE - K

HLL LIFECARE LIMITED

(A Government of India Enterprise)

AKKULAM PLANT, SREEKARIYAM P.O,

THIRUVANANTHAPURAM-695017

PRICE BID SCHEDULE FOR SERVICE

(TESTING, VALIDATION AND COMMISSIONING)

| Sl No | Item Description | Amount (Rs.) |
| --- | --- | --- |
| i. | Service Charges |  |
| ii. | Service Tax |  |
| iii. | Others if any |  |
| iv. | Others if any |  |
| v. | Grand Total (Rs.) |  |

All other Statutory levies, such as IT, PF, ESI, etc. are inclusive and will be deducted from bill, as applicable.

VALIDITY:    ONE YEAR

PLACE:                                	          NAME AND SIGNATURE OF THE TENDERER

DATE :                                                             	       (WITH OFFICE SEAL)